| Risk Categories to Consider |  |
| --- | --- |
| Capital Project Portfolio |  |
| 1 | Funding availability (likelihood of approval) |
| 2 | Project justification (IRR, need, fleet strategy…) |
| 3 | Timing of the project |
| 4 | Regulatory influence |
| 5 | Commitment to the project (FosGen, GenOpts) |
| Engineering |  |
| 6 | Overall project concept |
| 7 | Scope (definition, supporting documentation, realistic goals, stability…) |
| 8 | As-built conditions (known, assumed, documented...) |
| 9 | Technology (existing at DTE, established, new concept…) |
| 10 | Design (complexity, integration, past similar experience…) |
| 11 | Configuration management |
| 12 | ESO resources (availability, experience, knowledge, track record…) |
| 13 | A/E resources (availaibility, experience, knowledge, track record…) |
| 14 | Schedule (likelihood to meet agreed upon deadlines) |
| 15 | Cost (likelihood to control the engineering cost within the agreed upon budget) |
| Project Management |  |
| 16 | Project team composition (experience level, competence and skills, compatibility, track record…) |
| 17 | Roles and responsibilities (established, understood, agreed…) |
| 18 | Communication (stakeholders identified) |
| 19 | Scope (expectations understood and agreed upon, realistic goals, stability…) |
| 20 | Plant Management commitment to the project |
| 21 | Weather (impact on outdoor construction work) |
| 22 | Past experience on a similar project (lessons learned incorporated…) |
| 23 | Plant operational constraints |
| 24 | Outage constraints (limited flexibility and opportunities, labor and contractors mandates, micro management, additional requirements…) |
| 25 | Cost estimating (scope quality, WBS, task duration, unit costs, labor plan, outage project or not…) |
| 26 | Scheduling (scope, WBS, task duration, dependencies, integration with outage or plant operation…) |
| 27 | Adherence to the PMP process by all project team members |
| Supply Chain Management |  |
| Material |  |
| 28 | Lead time |
| 29 | Raw material (availability, cost fluctuation...) |
| 30 | Material origin (logistics, imports…) |
| 31 | Competitive situation |
| 32 | Vendor performance (level of service, reliability, track record…) |
| 33 | Technology (existing at DTE, established, new…) |
| 34 | Schedule (likelihood to meet agreed upon deadlines…) |
| 35 | On site storage requirements |
| Contracted Labor |  |
| 36 | Competitive situation |
| 37 | Vendor selection (new or well established relationship, past performance, reliability…) |
| 38 | Availability and workload (contractor, supervision, key personnel…) |
| 39 | Union labor (availability, productivity, skills…) |
| 40 | Safety record |
| 41 | Construction permits |
| 42 | Contract terms (firm bid, T&M, …) |
| 43 | Cost (potential for exceeding contracted labor budget…) |
| 44 | Schedule (likelihood to meet agreed upon deadlines…) |
| Construction |  |
| 45 | Access to site |
| 46 | Access to equipment (lifting, rigging, scaffolding…) |
| 47 | Weather |
| 48 | Safety requirements |
| 49 | Training requirements (safety and other) |
| 50 | Labor plan (DeCo labor or contractor) |
| 51 | DeCo labor (availability, crew consistency, productivity, …) |
| 52 | Lay down areas |
| 53 | Plant operational constraints (equipement availability, shut down potential…) |
| 54 | Outage constraints (limited flexibility and opportunities, equipment availability, shut down potential…) |
| 55 | Site conditions (soil quality…) |
| 56 | Cost (potential for exceeding the construction budget…) |
| 57 | Schedule (constraints, deadlines, key dependencies…) |
| Other |  |
| 58 | Soil Assessment |
| 59 | Excavation |
| 60 | Planning and Coordinating with Vendors |
| 61 | Inclement Weather |
| 62 | Regulations and Policy |
| 63 | Inadequate Bearing Soil Layer |
| 64 | Working on or near Water |
| 65 | Special Equipment Availability |
| 66 | Improper Engineering |
| 67 | Improperly Trained Workforce |
| 68 | Poor Planning |
| 69 | Communications Problems |
| 70 | Logistics |
| 71 | Theft |
| 72 | Craft Shortage |
| 73 | Permit Delay/Inspection Delay |
| 74 | Hazardous Materials |
| 75 | Missing/Inadequate Drawings or Specifications |
| 76 | Scope Creep/Change Requests |
| 77 | Late Delivery of Material/Supplies |
| 78 | Lay down/Confined Space |
| 79 | Contract Award Process |
| 80 | Technological Advancement |